## Slide 1
IDataProject RFID Roadmap
Validating RFID inventory adjustments for Odoo 19 using iData T1UHF in a controlled pilot
Objective
? Validate RFID inventory adjustment workflow
? Improve speed and counting accuracy
? Prove value in a controlled pilot
Roadmap
? Aug 19-20: Preparation complete
? Aug 24-Aug 28: Foundation + SDK validation
? Aug 31-Sep 10: Odoo scan bridge
? Sep 11-Sep 18: Live RFID readiness
? Sep 21-Sep 30: Calibration + accuracy tests
? Oct 1-Oct 16: Pilot + go/no-go
Success Gates
? Hardware validated
? Odoo + Android integration working
? Calibration accuracy proven
? E2E security and performance checks passed
? Pilot/UAT complete with sign-off
Commercial outcome: prove RFID can reliably improve warehouse inventory counting before wider rollout.